# PropFlow – Current Condominium Deployment Database Impact and EF Core Migration Plan – Revision 2

Approved baseline: one PropFlow deployment operates one current condominium; remove User–Building scope and redundant building_id fields

Terminology note: This document records the migration away from obsolete per-Building scope. The live model is one deployment for one current condominium; it does not implement in-app condominium switching or multi-tenant authorization.

# 1. Approved Architecture Decision

The team has confirmed that PropFlow is designed so each deployment operates one current condominium. A deployed PropFlow instance manages the business data of its current condominium. Building is therefore not an authorization scope, tenant boundary, filter dimension, or user-selectable context.

The team has also confirmed that administration.user_building_accesses is no longer required and that building_id fields whose only purpose is separating multiple condominiums inside one deployment should be removed. User authorization is based on the account role/permission and the responsibility of that role, not on a User → Building assignment.

# 2. Authorization Baseline After the Decision

Target authorization flow: Authentication → Role/Permission → Resource Ownership/Assignment → Business Rules. The obsolete Building Scope step is removed. Frontend authorization remains presentation-only; backend endpoints must continue to enforce authorization.

| Role | Baseline responsibility |
| --- | --- |
| ADMIN | Create/manage management-board accounts and view system-wide statistics. Admin is not automatically the business actor for Facility, Equipment, Maintenance, Resident, Apartment, or finance workflows. |
| MANAGER | Perform approved management operations for the current condominium. |
| STAFF | Perform approved staff operations and assigned work. |
| ACCOUNTANT | Perform approved accounting/financial operations. |
| RESIDENT | Perform approved resident operations. |

# 3. Database Changes Confirmed by the Team

| Schema.Table / Column | Current design | Rev2 decision | Required DB change | Owner / note |
| --- | --- | --- | --- | --- |
| administration.user_building_accesses | User → Building access history/scope | REMOVE | Drop table and its indexes/constraints; remove model/config/repository/contracts that exist only for building scope. | FE-15 / Administration. Team decision now approved. |
| property_assets.buildings | Building master information | KEEP | Keep as the current condominium information record. Application must not expose in-app property list/create/switch semantics. | FE-04 |
| property_assets.facilities.building_id | Required FK; code unique per building | REMOVE | Drop FK/index/column; replace UNIQUE(building_id, code) with UNIQUE(code). | FE-04 |
| property_assets.equipment.building_id | Required FK; code unique per building | REMOVE | Drop FK/index/column; replace UNIQUE(building_id, code) with UNIQUE(code). | FE-04 |
| property_assets.equipment.facility_id | Optional Facility association | KEEP | Keep nullable FK/index. | FE-04; still identifies Facility location. |
| apartments.apartment_units.building_id | Required FK; unit number unique per building | REMOVE | Drop FK/column; replace UNIQUE(building_id, unit_number) with UNIQUE(unit_number). | FE-03; team-wide deployment-boundary decision affects this module. |
| service_requests.service_requests.building_id | Required Building issue-location context | REMOVE | Drop FK/index/column; remove BuildingId from contracts/filters where used only for location scope. | FE-05; apartment/facility/equipment references remain. |
| complaints.complaints.building_id | Required Building operational context | REMOVE | Drop FK/index/column; remove BuildingId from contracts/filters. | FE-06 |
| maintenance.maintenance_schedules.building_id | Required scalar Building reference | REMOVE | Drop index/column; remove BuildingId from FE-07 schedule contracts/queries. | FE-07 |
| maintenance.maintenance_tasks.building_id | Required scalar Building reference | REMOVE | Drop index/column; remove BuildingId from FE-07 task contracts/queries. | FE-07 |
| billing.fee_rate_rules.building_id | Optional Building-specific rate scope | REMOVE | Drop index/column; redesign (fee_type_id, building_id, effective_from) index/uniqueness without building_id. | FE-08; owner must update billing logic consistently. |
| communication.announcement_audiences.building_id | BUILDING audience target | REMOVE | Drop column/index and remove BUILDING audience semantics if it only means the sole building. | FE-13; ALL_USERS/ALL_RESIDENTS/ROLE/APARTMENT/RESIDENT remain meaningful. |

# 4. FE-04 Target Model

FE-04 keeps the Building master record only as information about the current property. Facilities and Equipment no longer carry building_id. Equipment may optionally belong to a Facility; a null facility_id represents building-level equipment.

Target relationship: Current Building Information → Facilities → Equipment, plus Equipment with no Facility. There is no Building selector, Building filter, Building switch, or cross-condominium association.

# 5. FE-07 Target Model

Maintenance schedules/tasks no longer need building_id. facility_id and equipment_id remain because FE-07 must still identify the maintained asset. schedule_id, source_service_request_id, source_complaint_id, assignment and lifecycle fields remain unaffected by the deployment-boundary decision unless another requirement changes them.

# 6. Cross-Feature Changes and Why They Are Necessary

| Feature | Change caused by current-property deployment | Why |
| --- | --- | --- |
| FE-03 Apartment Unit | Remove apartment_units.building_id; unit_number becomes globally unique inside this deployment. | There is only one building, so building_id no longer disambiguates units. |
| FE-05 Service Request | Remove service_requests.building_id and Building filters/scope checks. | A request cannot belong to another building; specific location can still be Apartment/Facility/Equipment. |
| FE-06 Complaint | Remove complaints.building_id and Building filters/scope checks. | Same current-condominium invariant; operational context remains via Apartment/Facility/Equipment where applicable. |
| FE-08 Billing | Remove fee_rate_rules.building_id and revise rate lookup/index. | A fee rule cannot be scoped to a second building. |
| FE-13 Communication | Remove announcement audience building_id / BUILDING targeting if used only for building-wide audience. | In one-building deployment, BUILDING audience is redundant with an appropriate global/resident audience concept. |
| FE-14 Reporting | Remove Building filter and cross-condominium aggregation assumptions. | All reports already refer to the current condominium; Admin system-wide statistics means all data in this deployment. |
| FE-15 Administration | Remove user_building_accesses and Building-scope authorization management. | Accounts have role/permission responsibilities; no User→Building access assignment is needed. |

# 7. Documents and Rules That Must Be Updated

| Document | Obsolete content | Required Rev2 direction |
| --- | --- | --- |
| PropFlow_Backend_Rules.md | Baseline says multiple properties inside one deployment is mandatory; authorization includes Building Scope/User–Building assignment. | Replace with current-property deployment baseline. Authorization = Authentication + Permission/Policy + Resource Ownership/Assignment + Business Rules. Remove Building-scope requirements. |
| PropFlow_Frontend_Rules.md | Building Scope section, SelectedBuildingId/SelectedBuildingState, BuildingId trust warnings tied to multiple properties inside one deployment. | Remove in-app condominium state/selector requirements. Keep permission/policy and backend authorization rules. |
| PropFlow_Database_Ownership_Mapping.md | Contains user_building_accesses and building_id relationships/invariants. | Delete obsolete mappings/invariant and update affected ownership/constraints after migrations are finalized. |
| PropFlow.dbml | Contains user_building_accesses and building_id columns across modules. | Update schema definitions, indexes, notes and invariants to current-property deployment. |
| FE requirement documents | Some features mention Building selection/filter/scope. | Each feature owner should remove only the obsolete obsolete per-Building scope behavior while preserving the feature’s actual business responsibility. |

# 8. EF Core Migration Strategy

Do not modify PostgreSQL manually before EF Core. First update the owning module entity/configuration and generate module-specific migrations. Apply migrations in a coordinated order because cross-module physical foreign keys and indexes may depend on PropertyAssets.Building.

Wave 0 – Safety: back up PostgreSQL; verify the deployment truly contains only the intended building; record current migration state and row counts.

Wave 1 – Administration (FE-15): remove UserBuildingAccess persistence and drop administration.user_building_accesses.

Wave 2 – PropertyAssets (FE-04): remove Facility.BuildingId and Equipment.BuildingId; replace composite code uniqueness with UNIQUE(code); keep buildings and Equipment.FacilityId.

Wave 3 – Maintenance (FE-07): remove BuildingId from MaintenanceSchedule and MaintenanceTask plus related indexes/contracts.

Wave 4 – Other owning modules: FE-03, FE-05, FE-06, FE-08, FE-13 migrate their building_id dependencies after their code/contracts are updated.

Wave 5 – Rules/docs/tests: update DBML, ownership mapping, Backend Rules, Frontend Rules, integration tests and seed data so no obsolete obsolete per-Building scope assumption remains.

# 9. Important Migration Checks

Before changing UNIQUE(building_id, code) to UNIQUE(code), check for duplicate Facility/Equipment codes across existing building rows. Data in an existing deployment should not contain conflicting rows.

Before changing UNIQUE(building_id, unit_number) to UNIQUE(unit_number), check duplicate apartment unit numbers.

Before dropping buildings or building_id references, do not delete the buildings master table: FE-04.1 still needs the current building information.

After dropping user_building_accesses, remove services/policies/queries that attempt to resolve CurrentBuildingId from the logged-in user.

Update API DTOs before frontend pages so frontend does not continue sending stale BuildingId fields.

Run module tests and integration tests after each migration wave; do not combine all destructive changes into one unreviewed migration.

# 10. Code Impact Checklist

| Layer | Search/remove or revise |
| --- | --- |
| Domain / Entity | BuildingId properties used only for multiple properties inside one deployment scope; UserBuildingAccess aggregate/entity. |
| EF Core Configuration | HasColumn/HasIndex/HasForeignKey for removed building_id; composite unique indexes. |
| Application | CurrentBuildingId resolvers; Building access validators; commands/queries requiring BuildingId. |
| Contracts / DTO | BuildingId request/response/filter fields that no longer express useful business data. |
| Presentation / API | Routes/query parameters/body validation tied to BuildingId; building-access 403 logic. |
| Frontend Models/Services | SelectedBuildingId, BuildingId DTO fields, Building filters/selectors. |
| Frontend Pages/Nav | Building list/create/switch/filter UI; in-app condominium state. |
| Tests | Cross-building isolation tests become obsolete; replace with role/permission/resource-assignment tests and current-condominium business tests. |

# 11. Definition of Done

No user_building_accesses table or runtime dependency remains.

No approved business table retains building_id solely for separating multiple condominiums inside one deployment.

FE-04 has no Building create/list/switch/filter workflow; Building is current-property information.

FE-07 schedules/tasks do not require BuildingId.

Backend authorization no longer depends on Building scope.

Frontend has no SelectedBuildingId global state for the approved baseline.

DBML, Ownership Mapping, Backend Rules, Frontend Rules and feature requirements agree with the same current-property deployment model.

PostgreSQL schema, EF Core model snapshots/migrations, API contracts and UI compile/test together.